DIKWP ActiveConsciousness OS Implementation Playbook

12 周 MVP 与 36 个月路线图

# 1. 12-Week MVP Plan

| Week | Build Focus | Deliverable |
| --- | --- | --- |
| 1 | 需求冻结与红线定义。 | MVP scope + safety charter |
| 2 | DIKWP Packet 与 Purpose Contract schema。 | JSON schema + sample packets |
| 3 | Human Nature Field Model v0。 | 需要/偏误/风险分类器规则库 |
| 4 | Collapse Radar v0。 | 重复模式和目的漂移检测 |
| 5 | Initiative Engine v0。 | 主动建议生成器 |
| 6 | Action Guardian v0。 | A0-A5 审批流 |
| 7 | Landauer Cost Ledger。 | 不可逆成本登记和替代建议 |
| 8 | Replay Bundle。 | 证据和决策回放 |
| 9 | 前端原型。 | Home / Packet / Collapse / Purpose / Initiative 页面 |
| 10 | 本地 LLM/RAG 适配。 | 模型网关和安全过滤 |
| 11 | 试点场景。 | 研究卡点、个人成长、团队决策 3 个 demo |
| 12 | QA 与发布。 | MVP report + open demo + audit checklist |

# 2. 36-Month Frontier Roadmap

| Phase | Months | Goal |
| --- | --- | --- |
| Phase I: Functional Active Consciousness | 1-6 | 实现可审计主动建议和 DIKWP 坍塌账本。 |
| Phase II: Personal Purpose OS | 7-12 | 长期目的组合、用户模型、成长路径。 |
| Phase III: Social Consciousness Layer | 13-18 | 支持关系模拟、团队协作、文明理解。 |
| Phase IV: Agent Consciousness Kernel | 19-24 | 给多智能体系统提供共享目的和自我边界。 |
| Phase V: NeuroBody Interface | 25-30 | 接入可选身体状态，不做医疗诊断。 |
| Phase VI: Global Active Consciousness Commons | 31-36 | 开源协议、标准草案、国际试点。 |

# 3. Recommended Team

| Role | FTE | Responsibility |
| --- | --- | --- |
| Product Lead | 0.5 | 范围、用户、原型、试点。 |
| DIKWP Theorist | 0.5 | 坍塌、目的、语义闭环。 |
| Backend Engineer | 1.0 | API、数据库、审计日志。 |
| Frontend Engineer | 1.0 | 交互界面。 |
| AI Engineer | 1.0 | LLM、RAG、分类器、路由。 |
| Safety/Governance Lead | 0.5 | 风险、权限、Kill Matrix。 |
| Human Factors / Cognitive Scientist | 0.5 | 人性模型、用户研究。 |
| UX Researcher | 0.5 | 可用性、信任、主动建议体验。 |

# 4. Budget Ranges

| Version | Budget | Scope |
| --- | --- | --- |
| Lean Prototype | USD 30k-80k | 离线原型、schema、demo、3 个场景。 |
| MVP Product | USD 150k-300k | 云服务、用户账户、审计日志、LLM 接入。 |
| Research Platform | USD 500k-1.2M | 长期试点、评测、开放数据、论文。 |
| Frontier Lab | USD 2M+ | 多智能体、脑体接口、组织试点、国际标准。 |

# 5. Technical Build Notes

MVP 可先用规则引擎 + LLM 组合，不必一开始训练模型。

所有主动建议必须先进入 Initiative Queue，不直接推送高风险行动。

记忆层需要区分 raw memory、collapsed memory、purpose memory 和 user-approved memory。

所有系统自我描述必须受 Claim Ladder 限制。

优先做可回放可审计，而不是优先做拟人化界面。

# 6. Launch Experiments

| Pilot | Participants | Success Test |
| --- | --- | --- |
| Research Breakthrough Pilot | 20 researchers | 减少卡点循环，提升可执行实验数量。 |
| Startup Founder Pilot | 10 teams | 主动识别目的漂移和不可逆行动。 |
| Personal Growth Pilot | 50 users | 有用主动建议率和越界率。 |
| AgentMesh Pilot | 3 agent systems | 目的漂移检测和行动票据质量。 |

# Source Ledger and Boundary Note

本交付包以 DIKWP、语义数学、DIKWP 坍塌、人工意识、Landauer 原理等公开材料为理论启发，同时把 ResearchGate 技术报告明确视为理论与工程线索，而非已被同行评议证明的经验结论。任何“主动式人工意识”表述均指可测试、可审计、可治理的功能性主动意识架构，不宣称已经实现主观体验或现象意识。

| Source | URL | Use Boundary |
| --- | --- | --- |
| Yucong Duan, DIKWP Semantic Mathematics Overview | https://www.researchgate.net/publication/389324432_DIKWP_Semantic_Mathematics_Overview | ResearchGate technical/public report; use as author-originated theoretical source, not peer-reviewed proof. |
| Yucong Duan et al., STRATEGIC REPORT DIKWP Collapse Background Mechanism Report | https://www.researchgate.net/publication/403883000_STRATEGIC_REPORT_DIKWP_Collapse_Background_Mechanism_Report | ResearchGate technical report; use as conceptual input for collapse mechanism. |
| Yucong Duan et al., From Planck Constant to Landauer's Principle | https://www.researchgate.net/publication/399108508_From_Planck_Constant_to_Landauer%27s_Principle_Universal_Information_Limits_and_DIKWP_Coefficients_Technical_Report | ResearchGate technical report; use cautiously for theory inspiration. |
| DIKWP Consciousness Futures Studio V1 | https://github.com/YucongDuan/DIKWP-Consciousness-Futures-Studio-V1 | Open-source design style: claim levels, evidence ledgers, governance roles, unsupported-claim blocking. |
| DIKWP-BusTrustOps-V4 Demo System | https://github.com/YucongDuan/DIKWP-BusTrustOps-V4-Demo-System | Open-source style reference: evidence ledger, semantic closure, action tickets, role governance. |
| Bérut et al. Experimental verification of Landauer's principle | https://www.nature.com/articles/nature10872 | Peer-reviewed physics source for Landauer erasure bound; do not overextend to psychology. |
| NIST AI Risk Management Framework | https://www.nist.gov/itl/ai-risk-management-framework | AI risk governance reference. |
| OECD AI Principles | https://www.oecd.org/en/topics/sub-issues/ai-principles.html | Human-centred, trustworthy AI governance reference. |
| IEEE Ethically Aligned Design | https://standards.ieee.org/industry-connections/activities/ieee-global-initiative/ | Human wellbeing and ethical alignment reference. |